**Sprint 2 Report**Product Name: Canvas To Calendar

Team Name: Kirb Squad

Sprint Completion Date: 05/09/2023

**Actions**

* **Stop Doing**

We as a team should stop inconsistently attending scrum meetings, they are a major asset to our productivity and serve as a way to get updates amongst the team members.

We should also stop expecting others to pick up after ourselves. Unfortunately, all of us have other responsibilities that require our attention, however we need to allocate time once a week to contribute as this is a team project.

* **Start Doing**

The team should start communicating with each other about their needs or work schedule (midterms, other classes, etc.)

The team should start getting together and work on our individual task, that way each member starts their task and can hopefully continue working on it.

* **Keep Doing**

We should maintain our work output, lately the team has stepped up and have been producing good results.

We should also continue brainstorming for more functionality to add into our product since we are projected to have the MVP completed by the end of Sprint 3.

**Work**

* **User Stories Completed**

As a student, I want the Canvas To Calendar Chrome extension to be able to modify my Google Calendar. [2.1]

As a student, I want to allow Canvas To Calendar to have access to all my canvas course information so that my assignments can be injected into my google calendar. [2.2]

* **User Stories Not Completed**

As a student, I want to be able to inject the extracted Canvas course assignments into my google calendar, so that I can easily see my class assignments in the corresponding due dates in my calendar. [2.3]

* **Completion Rate**

Two total User Stories were completed during this Sprint.

